# Document 05 — Technical Architecture & 3–5 Day Implementation Plan

## MPLAD Intelligence (SIH26102)

____________________________________________________

## 1. Technical Stack & System Topology

```

+-------------------------------------------------------------------------------------------------+

FRONTEND: React 18 + Tailwind CSS + Lucide Icons + Recharts + Vis.js

(Dark Institutional Theme: Base #0D1117, Card #161B22, Border #21262D, Accent #0E857C)

+-------------------------------------------------------------------------------------------------+

│

│ REST API (JSON / Pydantic)

▼

+-------------------------------------------------------------------------------------------------+

BACKEND: FastAPI (Python 3.10+) + Uvicorn ASGI Server

- Layer 1: Deterministic Compliance Rule Engine (Validated Feature Computations)

- Layer 2: Scikit-learn Isolation Forest (Primary Baseline on Validated Feature Vector)

- Layer 3: Risk Priority Score Aggregator & SHAP Explainability Engine

+-------------------------------------------------------------------------------------------------+

│

│ SQLAlchemy ORM Engine

▼

+-------------------------------------------------------------------------------------------------+

DATABASE: SQLite (File-based relational DB for MVP; PostgreSQL ready for Production)

Tables: canonical_projects, anomaly_signals, risk_scores, data_sources, model_runs,

investigation_cases, investigation_notes

+-------------------------------------------------------------------------------------------------+

```

____________________________________________________

## 2. Ingestion & Storage Pipeline Architecture (Completed Data Ingestion Phase)

```

[ Uploaded Raw CSV Feeds ] ──► [ Ingestion Adapter & Deduplicator ] (COMPLETED)

├── 2 Duplicate Recommended CSVs

└── 1 Sanctioned CSV

│

▼

[ Validated Canonical Store ] ──► 220 Unique Sanctioned Works (COMPLETED)

├── 206 Rec ↔ Sanct Matches

└── 14 Sanctioned-Only Works

│

▼

[ Feature Extraction Engine ] ──► Extracts 6 Validated Computable Features

│

▼

[ Rule Engine + Isolation Forest ] ──► Computes anomaly_signals & risk_scores

```

____________________________________________________

## 3. Revised 3–5 Day Execution Plan

```

┌─────────────────────────────────────────────────────────────────────────────────┐

│ REVISED 3–5 DAY SPRINT SCHEDULE (DATA INSPECTION & INGESTION COMPLETED)         │

├───────────────────────┬─────────────────────────────────────────────────────────┤

│ DAY 1: Data & Ingestion│ COMPLETED: CSV inspection, deduplication, 220-work DB  │

│ DAY 2: Features & Rules│ COMPLETED/ACTIVE: Compute 6 validated feature vectors   │

│ DAY 3: Dashboard UI   │ IN PROGRESS: Build React National Command Center Page   │

│ DAY 4: ML & Backend   │ Train Isolation Forest & expose FastAPI endpoints       │

│ DAY 5: Integration    │ Connect React UI to FastAPI backend, test & polish demo │

└───────────────────────┴─────────────────────────────────────────────────────────┘

```

### Sprint Detail

#### Day 1: Data Ingestion & Validation (**COMPLETED**)

**Achieved**: Ingested 2 duplicate Recommended CSVs (deduplicated) and 1 Sanctioned CSV. Created SQLite `canonical_projects` database populated with 220 unique sanctioned works (206 matched, 14 sanctioned-only).

**Pending Feeds Identified**: Works Completed CSV feed marked PENDING.

#### Day 2: Feature Extraction & Rule Engine (**COMPLETED / ACTIVE**)

**Deliverables**: 6-dimensional feature extractor (`F_DAYS_SANCTION`, `F_SANCT_DEV`, `F_COST_OUTLIER`, `F_AGENCY_CONC`, `F_TITLE_DUP`, `F_UNMATCHED`) and deterministic compliance rules (`rule_engine.py`).

#### Day 3: Frontend Command Center Dashboard (**IN PROGRESS**)

**Deliverables**: Build Page 1 — National Command Center / Dashboard landing page in React + Tailwind CSS (`#0D1117` base, `#161B22` cards, `#0E857C` teal accent, key KPIs, review queue preview, and data-status indicators).

#### Day 4: Isolation Forest ML Training & FastAPI REST API

**Deliverables**: Train `sklearn.ensemble.IsolationForest` on 6-dimensional validated feature vector; expose REST API endpoints (`/overview/kpis`, `/projects/risk-queue`, `/projects/{id}/intelligence`).

#### Day 5: System Integration, Testing & SIH Presentation Rehearsal

**Deliverables**: Full frontend-backend integration, end-to-end workflow validation, UI visual polish, edge-case auditing, and presentation demo rehearsal.

____________________________________________________

## 4. Implementation Go / No-Go Decision

```

[✓] TIMELINE SCOPED: 3–5 Day MVP Plan aligned with SIH competition window.

[✓] DATA INGESTION: COMPLETED (220 unique sanctioned works, 206 matched recommendations).

[✓] PENDING DATA HANDLING: Completed Works feed marked PENDING (zero fabrication).

[✓] ML CONSTRAINED: Isolation Forest executes strictly on validated 6-dimensional vector.

[✓] FINAL GO / NO-GO CHECK: 🟢 GO — Implementation Ready & Frozen.

```